# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS78241 |
| Project Name | LearnHub: Your Center for Skill Enhancement |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

Team members : Nagaram Chakradhar Singh , Nandanavanam Nikhil , P Joseph Prasanth , Pacha Kranthi Kumar

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a learner (Sarah), I can register on LearnHub by entering my email, password, and confirming my password to create an account. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a learner, I will receive a confirmation email after successfully registering on LearnHub. | 1 | High |  |
| Sprint-1 | Course Browsing | USN-3 | As a learner, I can browse all available courses on LearnHub filtered by category, difficulty, and popularity. | 2 | High |  |
| Sprint-1 | Course Enrollment | USN-4 | As a learner, I can enroll in a free or paid course by clicking Enroll and gain immediate access to course materials. | 2 | Medium |  |
| Sprint-1 | Login | USN-5 | As a learner, I can log into LearnHub using my registered email and password to access my dashboard. | 1 | High |  |
| Sprint-2 | Learning Progress | USN-6 | As a learner, the platform saves my progress so I can resume from where I left off in any course. | 3 | High |  |
| Sprint-2 | Interaction | USN-7 | As a learner, I can participate in course discussion forums and ask questions to the instructor and other learners. | 2 | Medium |  |

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Payment | USN-8 | As a learner, I can purchase a paid course using the LearnHub secure payment system and gain immediate access. | 3 | High |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  |  |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/ https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics https://www.atlassian.com/agile/tutorials/sprints https://www.atlassian.com/agile/project-management/estimation https://www.atlassian.com/agile/tutorials/burndown-charts